ENSE707  •  SOFTWARE QUALITY ASSURANCE

Week 6 Lab

Managing a Test Cycle: From Readiness to Release Decision

| READINESS Criteria and estimates | EVIDENCE & CONTROL Triage, metrics and adaptation | RELEASE DECISION Residual risk and recommendation |
| --- | --- | --- |

# Overview

In earlier labs you created and improved C# systems, wrote MSTest tests, worked with requirements and traceability, and used test results as quality evidence. This lab deliberately changes the level of practice. You will manage a supplied test cycle rather than repeat test-design techniques.

Core principle: A green test result, a failed test or a percentage becomes useful only when it is connected to scope, environment, risk, defects and a decision.

## Learning outcomes

- Tailor entry, exit, suspension and resumption criteria to a release context.

- Estimate testing work using a work breakdown and explain dependencies and uncertainty.

- Distinguish observed failures from product defects, test problems, data problems and environment incidents.

- Create reproducible defect reports and justify severity and priority separately.

- Calculate and interpret execution, pass, blocked and risk-coverage metrics using explicit denominators.

- Select test-control actions and communicate the trade-offs they introduce.

- Use confirmation, regression and residual-risk evidence to make a defensible release recommendation.

## Scenario and evidence model

You are part of the testing team for release candidate AB-1.4-RC1 of the Medical Appointment Booking System. The clinic needs a decision about a supervised pilot. The candidate includes booking, cancellation, authorisation, persistence, reminders and audit behaviour.

The supplied C# project is the familiar domain-level baseline. The wider integrated test results are supplied as controlled evidence. You are not expected to implement all integration and system components during this lab.

Evidence chain: Requirement or risk → test case → test run → anomaly → triage decision → fix or corrective action → confirmation and regression → release decision.

# Required tools and supplied files

| Tool or file | Purpose | Requirement |
| --- | --- | --- |
| .NET 10 SDK and Visual Studio or VS Code | Open the solution and run the baseline MSTest suite. | Required |
| Git and GitHub | Create a branch, record issues and preserve traceability. | Required unless instructed otherwise |
| GitHub Copilot | Draft or challenge selected artefacts; all output must be checked. | Optional |
| Spreadsheet viewer | Open CSV evidence and perform calculations. | Optional; calculations may be written manually |
| LabData folder | Provides the release brief, test portfolio and staged evidence. | Do not edit the originals |
| Templates folder | Provides working copies for student deliverables. | Copy before editing |

## Working rules

- Create a branch named week6-test-management in your own repository.

- Record the build, environment and data context for every result you use.

- Do not change the supplied evidence to make the metrics look better.

- Separate what the evidence proves from what you infer and what remains unknown.

- If Copilot supplies a statement that is not supported by evidence, correct or remove it.

- Do not create a new full Test Strategy, Test Plan, RTM or generic unit-test suite.

# Activity 1 - Establish a reproducible baseline

Purpose: record the technical context of the evidence without repeating the Week 5 coverage and test-design analysis.

- Open Starter/AppointmentBooking.slnx. If using VS Code, open the Starter folder.

- Restore packages and run all tests in AppointmentBooking.Tests.

- Record the build or commit identifier, operating system, .NET SDK version, test command or runner, and execution date.

- Record the numbers discovered, passed and failed. Do not add new tests in this activity.

- Create the week6-test-management branch and commit your initial evidence record.

dotnet restore Starter/AppointmentBooking.slnx

dotnet test Starter/AppointmentBooking.slnx

### Checkpoint question

If every supplied domain-level test passes, what important confidence is still missing before an integrated release decision can be made? Record two specific examples.

Output: a short baseline section at the beginning of Week6CycleAddendum.md.

# Activity 2 - Decide readiness and estimate the cycle

Use LabData/ReleaseBrief.md, LabData/TestPortfolio.csv and LabData/EstimationInputs.csv. Copy Templates/Week6CycleAddendumTemplate.md into StudentWork and rename it Week6CycleAddendum.md.

## Part A: Tailor the criteria

- Write three or four entry criteria that make testing meaningful for this release.

- Write four exit criteria that connect evidence to the pilot decision. Avoid criteria such as “all tests pass” unless you can justify the scope and risk tolerance.

- Define at least one suspension condition and the evidence required before resumption.

- Evaluate each entry criterion as Met, Partly met or Not met using the release brief.

- Choose Start fully, Start partially or Suspend, and justify the decision. If starting partially, identify the permitted and blocked scope.

Think carefully: The SMS outage does not automatically answer whether all testing should stop. The decision depends on test scope, dependencies, evidence reliability and the risks of proceeding without that integration.

## Part B: Build an inspectable estimate

- Estimate each work item separately using the quantities and planning rates supplied.

- State assumptions instead of hiding uncertainty inside a single total.

- Identify which tasks depend on the environment, test data, a developer or a fixed build.

- Identify work that can occur in parallel and work that must remain sequential.

- Calculate total person-hours, then propose a realistic calendar sequence using the staff availability in the release brief.

- Name the assumption most likely to make the estimate change.

Output: completed Week6CycleAddendum.md. Commit the addendum before viewing Checkpoint A.

# Activity 3 - Investigate anomalies and perform triage

Open LabData/CheckpointA.csv and LabData/AnomalyEvidence.md. At this stage a test result tells you what was observed; investigation determines where corrective work belongs.

## Part A: Classify the evidence

For ANO-01 through ANO-05, record the most supportable current classification: application defect, test asset or fixture problem, test-data problem, environment/dependency incident, or insufficient evidence. Include one sentence of evidence and one remaining unknown.

| Classification | Use when the evidence currently indicates |
| --- | --- |
| Application defect | The implemented product behaviour conflicts with a requirement or expected invariant. |
| Test asset or fixture | The script, assertion, shared state or test setup is unreliable or incorrect. |
| Test data | The result is caused by invalid, contaminated or unsuitable input/state. |
| Environment/dependency | The build cannot be exercised reliably because infrastructure or an external service is unavailable. |
| Insufficient evidence | Several causes remain plausible and investigation is still required. |

## Part B: Create two actionable issues

Create one GitHub Issue for an application defect and one for a non-application testing impediment. If GitHub is unavailable, complete two copies of Templates/GitHubIssueTemplate.md.

- A concise title describing the observed failure, not a guessed cause.

- Build, environment, accounts or data and preconditions.

- Reproduction steps that another team member can follow.

- Expected result, actual result and evidence reference.

- Requirement and test-case links.

- Classification, severity, priority, owner, status and known workaround.

- Unknowns or assumptions that require investigation.

### Severity and priority are different decisions

| Field | Question | Factors to consider |
| --- | --- | --- |
| Severity | How serious is the effect if the problem occurs? | User harm, data or money, security, state corruption, breadth and recoverability |
| Priority | How soon should the team address it? | Release timing, dependency, visibility, workaround, effort and stakeholder urgency |

Output: two issue links or two completed issue files, plus the anomaly-classification notes.

## Using GitHub Copilot in Activity 3

You may ask Copilot to draft one report, using this prompt or an equivalent:

Using only the evidence below, draft a reproducible GitHub issue. Mark missing information explicitly and do not invent steps, causes or business impact.

Record one unsupported assumption, invented detail or vague statement that you corrected. “Copilot produced a useful report” is not sufficient reflection.

# Activity 4 - Monitor progress and select control actions

Copy Templates/Week6ProgressReportTemplate.md into StudentWork. Use CheckpointA.csv and TestPortfolio.csv. For this lab, a test is Executed only when it has a Passed or Failed result; Blocked and Not Run are reported separately.

## Part A: Calculate and define the metrics

| Metric | Required formula |
| --- | --- |
| Execution progress | Executed tests ÷ planned tests × 100% |
| Pass rate | Passed tests ÷ executed tests × 100% |
| Blocked proportion | Blocked tests ÷ planned tests × 100% |
| High/Critical coverage | Executed High or Critical tests ÷ planned High or Critical tests × 100% |

- Count each status in Checkpoint A and show the values used in every formula.

- Use the Risk column in TestPortfolio.csv to calculate High/Critical coverage.

- Explain what each percentage does and does not show.

- Explain why a tool that counts Blocked as Executed would show a different progress value.

- Identify one important risk that an overall pass rate could hide.

## Part B: Convert monitoring into control

Select at least three control actions. Every action must identify the evidence signal that triggered it and the trade-off or new risk it creates.

- Environment or dependency recovery and escalation.

- Early execution of blocked or unexecuted Critical tests.

- Targeted investigation and regression around a defect cluster.

- Reallocation of tester or developer capacity.

- Deferral of lower-risk scope with explicit residual risk.

- Revision of the forecast, exit expectation or release scope.

Management test: A dashboard describes the current state. A control decision changes what the team does next and communicates the resulting trade-off.

Output: completed Week6ProgressReport.md with metrics, interpretations, forecast and control actions.

# Activity 5 - Evaluate confirmation, regression and workflow status

Open LabData/FixedBuildResults.csv. Treat AB-1.4-RC2 as a new build supplied after initial triage. Do not assume that a developer marking an issue Resolved is sufficient evidence for closure.

- Identify which results are confirmation tests, regression tests, previously blocked tests and test-fixture verification.

- For DEF-001, explain what FR-01 proves and what FR-03 reveals.

- Decide whether DEF-001 should be Closed, Reopened, remain in Retest, or be accompanied by a new linked regression issue. Justify the workflow choice.

- For ENV-001, explain why restoration of the sandbox permits testing but does not prove the product handles provider failure correctly.

- For TEST-001, explain why correcting a shared fixture changes the reliability of the test evidence.

- Select a targeted regression scope for the duplicate-booking fix. Include at least three tests and explain the connection to the change.

- Update the relevant GitHub issue or local issue file with the new evidence and status.

Remember: Confirmation asks whether the original reported failure is fixed. Regression asks whether the change damaged behaviour that previously worked. One can pass while the other fails.

Output: updated issue evidence/status plus a short targeted-regression justification.

# Activity 6 - Complete the cycle and recommend a release decision

Complete this activity after the supervised portion if necessary. Copy Templates/Week6CompletionReportTemplate.md into StudentWork and use LabData/FinalSnapshot.csv together with your earlier criteria and decisions.

## Part A: Assess completion honestly

- Summarise the scope tested, failed, blocked and not run. Recalculate the final metrics using explicit definitions.

- Evaluate every exit criterion as Met or Not met and cite the relevant evidence.

- List deviations from the original cycle addendum, including changes to scope, sequence, environment or forecast.

- Describe each important residual risk in operational terms: exposure, possible impact, mitigation, owner and required follow-up.

- Avoid treating a high overall pass rate as sufficient justification.

## Part B: Make a defensible recommendation

Choose one of the following and state the conditions precisely:

- Full release: the planned release scope is sufficiently supported by evidence and remaining risks are acceptable.

- Restricted release: a feature, user group, environment or operating mode is limited, and the restriction itself is verified.

- Delay: the evidence or remaining exposure is inconsistent with the agreed release criteria.

If you recommend restricted release, identify exactly what is disabled or restricted, how the restriction will be enforced, what targeted testing is required, and who accepts the remaining risk.

## Part C: Use Copilot as a sceptical reviewer

Act as a sceptical release manager. Challenge the recommendation below. Identify missing evidence, unsupported assumptions and residual risks. Do not replace the final human decision.

Record one useful challenge you accepted and one suggestion you rejected or modified. Explain why human judgement was required.

Output: completed Week6CompletionReport.md and the final issue links or files.

# Submission requirements

Submit or provide a repository link containing the following artefacts. Use Templates/SubmissionChecklist.md before submission.

- Baseline context and a meaningful Git commit history on the week6-test-management branch.

- StudentWork/Week6CycleAddendum.md.

- Two detailed GitHub Issues, or two completed issue files.

- StudentWork/Week6ProgressReport.md.

- Updated confirmation/regression evidence and issue status.

- StudentWork/Week6CompletionReport.md.

- The Copilot correction and sceptical-review reflection.

## Quality check before submission

| Check | Evidence of completion |
| --- | --- |
| Reproducibility | Build, environment, data and evidence references are recorded. |
| Traceability | Requirements, tests, issues and follow-up evidence are linked. |
| Metric integrity | Definitions, denominators, formulas and interpretations are visible. |
| Decision integrity | Control actions and release recommendation explain trade-offs and residual risk. |
| AI integrity | Copilot output was checked; unsupported claims were corrected. |

# Appendix A - Quick reference

## Test status definitions used in this lab

| Status | Meaning |
| --- | --- |
| Passed | The expected result was observed under the recorded conditions. |
| Failed | The expected result was not observed; cause still requires investigation. |
| Blocked | A prerequisite prevented meaningful execution or trustworthy evidence. |
| Not Run | Execution had not begun by the reporting point. |

## Defect workflow reminder

New → Triaged → Assigned / In progress → Resolved → Retest → Closed. Common branches include Rejected, Duplicate, Deferred, Cannot reproduce and Reopened. “Resolved” records the developer’s assertion; “Closed” normally requires sufficient verification evidence.

## Release-decision questions

- What requirement or risk was tested?

- What environment, build and data produced the evidence?

- What remains failed, blocked or untested?

- Which exit criteria are met or not met?

- Who owns each residual risk and mitigation?

- What action or release decision should follow?